Delivery Plan

Global Employee Compensation Management System

Incubyte Assessment • Version 2.5

# 1. Delivery Principles

Implement incrementally with small, reviewable commits and tests alongside features.

Keep the agreed P0 scope stable; record material scope or architecture changes in the decision log.

Develop locally first; deploy after core flows and security tests are working.

Do not claim AWS controls, backup recovery, or health routing are operational until configured and verified.

# 2. Milestones

| Milestone | Work items | Exit criteria |
| --- | --- | --- |
| M0 — Requirements/design | PRD, HLD, LLD, architecture diagram, assumptions and decision log | Documents agree on tenant/domain access, global currency/country scope, async CSV, RLS/KMS/health/backups. |
| M1 — Foundation | Rails/React setup, PostgreSQL, authentication, tenant context, roles/domains, migrations | Login works; tenant/domain authorization and RLS integration tests pass. |
| M2 — Core records | Employee CRUD, search/filter/pagination, compensation records/history, validations | Core flows and history tests pass on deterministic data. |
| M3 — Bulk workflows | Private file storage, async CSV import/export, Sidekiq/Redis, job status, retries, row errors | Import/export are asynchronous, scoped, observable and idempotent. |
| M4 — Insights and seed | Country/domain headcount, currency-grouped compensation reports, deterministic 10k seed | Reports correctly scope data and do not mix currencies. |
| M5 — Quality/security | Health endpoints, ALB/ECS checks, KMS/secrets/IAM, backup settings, audit/logging, tests | Configuration reviewed; relevant integration/deployment tests and evidence captured. |
| M6 — Deploy and submit | Deployment, smoke tests, demo recording, README, final artifacts, Git history/repo share | Deployed app and demo work; documentation and submission checklist complete. |

# 3. Suggested Commit Sequence

chore: bootstrap Rails API and React app

docs: add product requirements and architecture decisions

feat: add authentication and tenant context

feat: add domain-scoped HR authorization and RLS policies

feat: add employee CRUD, search, filters and pagination

feat: add compensation records and effective-dated history

feat: add asynchronous CSV import and job status

feat: add asynchronous CSV export and controlled downloads

feat: add workforce and currency-grouped compensation reports

test: add deterministic 10k seed and critical security tests

ops: add health checks, deployment configuration and recovery documentation

docs: add demo instructions, architecture, trade-offs and AI usage record

# 4. Submission Checklist

One-page requirements document and design/architecture artifacts included.

Git repository contains incremental commits and readable setup instructions.

10,000 deterministic synthetic employee seed works.

Critical automated tests pass and commands are documented.

Deployed application and demo video are accessible to reviewers.

Architecture diagram, trade-offs, performance considerations, and AI prompts/usage notes are included.

Any planned-but-not-implemented AWS controls are clearly marked as such.